### Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Parameter | Value |
| --- | --- |
| Date | June 18, 2026 |
| Team ID | Solo Developer |
| Project Name | ShopEZ — A MERN Stack E-commerce Application |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

The product backlog has been prioritized and divided across four active sprints to deliver a fully functional MERN e-commerce application.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a user, I can register an account by providing my full name, a unique email, a password, and a phone number. | 5 | High | Vishal Gudla |
| Sprint-1 | User Authentication | USN-2 | As a user, I can securely log into the application with my email and password to obtain a stateless JWT session token. | 5 | High | Vishal Gudla |
| Sprint-1 | User Authentication | USN-3 | As a logged-in user, I can view and update my profile data directly through my account settings page. | 3 | Medium | Vishal Gudla |
| Sprint-1 | Architecture Setup | USN-4 | As a developer, I can establish the database connection layer and define core Mongoose schemas for Users, Products, and Categories. | 4 | High | Vishal Gudla |
| Sprint-1 | Architecture Setup | USN-5 | As an admin, I can run a data-seeding script to populate MongoDB with sample products initialized with INR pricing configurations. | 3 | Medium | Vishal Gudla |
| Sprint-2 | Product Catalog | USN-6 | As a customer, I can browse a catalog page, query products via a search bar, and filter records by active category categories. | 5 | High | Vishal Gudla |
| Sprint-2 | Product Catalog | USN-7 | As a customer, I can click any product tile to open a dedicated detailed view showing description text and direct stock status indicators. | 3 | High | Vishal Gudla |
| Sprint-2 | Persistent Cart | USN-8 | As a customer, I can append products to my local cart interface and adjust item quantities with live subtotal calculations. | 4 | High | Vishal Gudla |
| Sprint-2 | Persistent Cart | USN-9 | As a customer, my added cart selections must securely write to the database so that my session state preserves cross-device. | 5 | High | Vishal Gudla |
| Sprint-2 | Custom Branding | USN-10 | As a developer, I can integrate the visual brand styling layer using an Indian tricolor color palette scheme and structured icon libraries. | 3 | Low | Vishal Gudla |
| Sprint-3 | Checkout System | USN-11 | As a customer checking out, I can fill out my address details while the system enforces a 10-digit mobile check and a 6-digit pincode validator. | 4 | High | Vishal Gudla |
| Sprint-3 | Checkout System | USN-12 | As a customer, I can submit an order using Cash on Delivery (COD) via an isolated transaction block that drops inventory values and flushes my cart. | 6 | High | Vishal Gudla |
| Sprint-3 | Checkout System | USN-13 | As a customer, the system must apply local distribution fees dynamically (free for totals above ₹500, else adding a flat ₹50 fee). | 3 | Medium | Vishal Gudla |
| Sprint-3 | Order Tracking | USN-14 | As a customer, I can access my historical order dashboard list to view a summary of my past checkouts chronological order. | 4 | High | Vishal Gudla |
| Sprint-3 | Order Tracking | USN-15 | As a customer, I can open a tracking panel for any order to see its live shipping stage values directly. | 3 | Medium | Vishal Gudla |
| Sprint-4 | Admin Dashboard | USN-16 | As an administrative user, I can access a protected core dashboard displaying total counts for users, products, orders, and total revenue. | 5 | High | Vishal Gudla |
| Sprint-4 | Admin Dashboard | USN-17 | As an admin, I can inspect a specialized feed list module that tracks the 5 most recent orders captured by the system database. | 3 | Medium | Vishal Gudla |
| Sprint-4 | Administrative CRUD | USN-18 | As an admin, I can execute full creation, reading, modification, and physical deletion operations on all catalog product items. | 5 | High | Vishal Gudla |
| Sprint-4 | Administrative CRUD | USN-19 | As an admin, I can update an order's status from a dropdown selector spanning from pending to delivered or cancelled. | 4 | High | Vishal Gudla |
| Sprint-4 | Administrative CRUD | USN-20 | As an admin, I can append or delete categorical classifications to dynamically sort storefront display grids. | 3 | Low | Vishal Gudla |

Project Tracker & Sprint Release Logs

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | May 04, 2026 | May 09, 2026 | 20 | May 09, 2026 |
| Sprint-2 | 20 | 6 Days | May 11, 2026 | May 16, 2026 | 20 | May 16, 2026 |
| Sprint-3 | 20 | 6 Days | May 18, 2026 | May 23, 2026 | 20 | May 23, 2026 |
| Sprint-4 | 20 | 6 Days | May 25, 2026 | May 30, 2026 | 20 | May 30, 2026 |

Y-Axis: Remaining Work Backlog (Story Points remaining from 20 down to 0).

- X-Axis: Sprint Timeline (6 Days of duration tracking).

- Ideal Trendline: Shows a linear reduction rate of roughly 3.33 points per day, validating clear milestone achievements.